OPS DATABASE

Schema Design & Migration Report

Four-Way Comparison  ·  All Requested Changes  ·  Migration Roadmap

April 2026

SCOPE OF THIS REPORT This report consolidates the analysis of three source artefacts: Ops_db_erd.pdf · Laptop_Data.xlsx · Laptop_Refurbishment_Checklists.docx It documents every requested schema change, its location, rationale, and priority, and provides a full four-way comparison across all schema versions.

# 1.  Executive Summary

The current operational data is stored across 10 Google Sheets tabs. The original ERD documents the intended schema but leaves several structural gaps. A second "New ERD" was proposed adding event-sourcing and QC tables. This report now recommends a fourth, final schema that incorporates all three prior versions plus a relational checklist engine derived from the Refurbishment SOP document.

Three major categories of work are required:

- Structural fixes — normalisation of Donor and NGO, primary keys, and FK enforcement.

- Data quality remediation — enumeration of free-text fields that have drifted in the live sheet data.

- New capability — a fully relational checklist engine covering all 6 lifecycle stages, stage gate enforcement, issue severity tracking, and monthly monitoring.

The recommended schema grows from 10 tables to 22, adds approximately 145 checklist items across 6 stages, and for the first time makes stage-gate rules enforceable in software rather than just documented in a Word file.

# 2.  All Requested Changes

Each row below represents a discrete change request. Priority is: Critical = data integrity risk, High = operational gap, Medium = improvement.

| # | Change Type | Priority | Where | What & Why |
| --- | --- | --- | --- | --- |
| 1 | Normalization | Critical | LAPTOP_LABELING, PICKUP, PRELIMINARY, EXTERNAL_REGISTERED_NGO | Create a DONOR table. "donor_company_name", "donor_company", and "Doner" are 3 different spellings of the same FK across 4 tables. Single source of truth eliminates drift and enables reporting by donor. |
| 2 | Normalization | Critical | USER_DETAILS (ngo col), PRELIMINARY (ngoId), REPORT (ngoId) | Create an NGO table. NGO is stored as free text in UserDetails and as an unvalidated ID string in Preliminary/Report. Formal table with FK enforces referential integrity and enables NGO-level dashboards. |
| 3 | Data Quality | Critical | LAPTOP_LABELING — condition_status column | Enum-ify condition_status. Live data contains 10 variants of 3 intended values (GOOD, BAD, NEEDS REPAIR) due to mixed case and whitespace. Add a CHECK constraint or application-level enum before migration. |
| 4 | Data Quality | Critical | LAPTOP_LABELING — working column | Merge "working" into "status". Status has 5 lifecycle values; working has "Working / Not Working" — they overlap and cause drift. One status field with a clean enum covers both. |
| 5 | Schema Fix | Critical | LAPTOP_USER_MAP sheet / table | Add map_id primary key and enforce UNIQUE(laptop_id, user_id). The sheet has no PK and only 8 rows — likely under-populated due to the missing constraint allowing silent duplicates. |
| 6 | Schema Fix | High | LAPTOP_LABELING — allocated_to and assigned_to columns | Split into two typed FKs: allocated_ngo_id (FK → NGO) and assigned_user_id (FK → USER_DETAILS). Currently both are free-text with different semantic meaning — allocated_to is an org, assigned_to is a person. |
| 7 | New Table | High | Between PICKUP and LAPTOP_LABELING | Add PICKUP_LAPTOP_MAP junction table. PICKUP.number_of_laptops stores only a count; there is no way to trace which specific laptop IDs came from which pickup event. Critical for donor accountability. |
| 8 | New Table | High | New — replaces status text field | Add STAGE_DEFINITION table with 6 rows (one per lifecycle stage), capturing stage_name, sla_hours, responsible_role, verifier_role, and requires_different_actor flag. |
| 9 | New Table | High | New — per laptop per stage | Add LAPTOP_STAGE_RUN. Tracks each attempt to complete a stage for a specific laptop, with started_by, completed_by, verifier_name, outcome, and timestamps. Enables SLA breach calculation per stage. |
| 10 | New Table | High | New — relational checklist engine | Add CHECKLIST_SECTION and CHECKLIST_ITEM tables. All ~145 checklist items from the SOP document become rows, grouped by section within each stage. Items can be updated without schema changes. |
| 11 | New Table | High | New — per checklist item per run | Add CHECKLIST_RESPONSE. Records pass/fail/remark and evidence_url per item per stage run. Replaces the current practice of storing condition as a single free-text field. |
| 12 | New Table | High | New — stage gate enforcement | Add STAGE_GATE_RULE and STAGE_GATE_EVALUATION. Each blocking condition from the SOP ("device cannot proceed if…") becomes a row. Pass/fail is recorded and queryable, not just checked manually. |
| 13 | New Table | High | New — post-dispatch monitoring | Add MONTHLY_CHECK_IN. Models Stage 5 (15-day follow-up) and Stage 6 (monthly monitoring) which are entirely absent from all prior schemas. Captures RMS status, active users, use case, impact notes per check-in. |
| 14 | New Table | High | New — replaces ISSUE_FEEDBACK | Add ISSUE_LOG with P1/P2/P3 severity, source stage run FK, resolution_action, resolved_at, and status. The existing "Not Working" terminal status captures no cause, severity, or resolution detail. |
| 15 | Inherited | High | From New ERD — LAPTOP_EVENT_LOG | Retain append-only field-level event log. The 128,000-row audit sheet confirms the volume is real. This table is the write-side of the event sourcing pattern. |
| 16 | Inherited | High | From New ERD — LAPTOP_VERSIONS | Retain full JSON snapshots per change. The audit sheet captures diffs but cannot reconstruct the laptop state at a point in time. LAPTOP_VERSIONS fills this gap. |
| 17 | Schema Fix | Medium | ACTIVITY sheet / table | Add laptop_id FK to ACTIVITY table (serial column is implicitly the laptop ID). The sheet is currently empty but the schema lacks a FK, making it impossible to query activity by laptop. |
| 18 | Data Quality | Medium | METRICS_BASE — col_3, col_4 columns | Rename placeholder columns and add a field_type column (material_weight, carbon, toxic, impact_metric). The multiplier-based impact calculations need typed inputs to be dashboard-safe. |
| 19 | Schema Fix | Medium | AVERAGE_DAYS_COUNT sheet / table | The sheet is empty. With LAPTOP_STAGE_RUN providing started_at and completed_at per stage, this table can be computed as a view rather than maintained manually. |
| 20 | Data Quality | Medium | PRELIMINARY — Unit column | Column contains timestamps rather than unit values in live data. Clarify intended data type and clean before migration. |

# 3.  Four-Way Schema Comparison

Each dimension is assessed across all four schema versions. Status indicators: ✓ Present, ~ Partial, ✗ Missing, + New (first appears here), ↑ Inherited from prior version.

| Dimension | Original ERD | New ERD | Your Sheets | This Version (Recommended) |
| --- | --- | --- | --- | --- |
| STRUCTURE & SCALE |  |  |  |  |
| Total tables / sheets | ✓ Present 10 tables | ✓ Present 16 tables (+6) | ✓ Present 10 sheets | + New 22 tables (+12 vs original) |
| Donor normalised (DONOR table) | ✗ Missing Text in 4 tables, typo "doner" | ✗ Missing Same pattern | ✗ Missing 3 different spellings | + New DONOR table with FK everywhere |
| NGO normalised (NGO table) | ~ Partial EXTERNAL_REGISTERED_NGO exists, no FK enforced | ~ Partial Same | ✗ Missing Free text in UserDetails | + New NGO table, FK from UserDetails, Preliminary, Report |
| Primary keys on all tables | ~ Partial AVERAGE_DAYS_COUNT has none | ~ Partial Same base tables | ✗ Missing LaptopUserMap, Activity have no PK | ✓ Present All tables have explicit PKs |
| DATA QUALITY |  |  |  |  |
| condition_status enumerated | ~ Partial Implied enum | ~ Partial Same | ✗ Missing 10 free-text variants in live data | + New CHECK constraint / enum enforced |
| working field merged into status | ✗ Missing Both fields coexist | ✗ Missing Unchanged | ✗ Missing Redundant, causes drift | + New Single status enum covers both |
| allocated_to / assigned_to split | ~ Partial Both present as text | ~ Partial Same | ✗ Missing Semantically different, both text | + New allocated_ngo_id FK + assigned_user_id FK |
| AUDIT & TRACEABILITY |  |  |  |  |
| Field-level audit log | ~ Partial AUDIT_FOR_LAPTOPS (field diffs only) | ✓ Present LAPTOP_EVENT_LOG | ~ Partial 128k rows in sheet | ↑ Inherited LAPTOP_EVENT_LOG retained |
| Full state snapshots | ✗ Missing | ✓ Present LAPTOP_VERSIONS (jsonb) | ✗ Missing | ↑ Inherited LAPTOP_VERSIONS retained |
| Point-in-time reconstruction | ✗ Missing | ✓ Present | ✗ Missing | ↑ Inherited Via LAPTOP_VERSIONS |
| LIFECYCLE & STAGE CONTROL |  |  |  |  |
| Stage definitions as data | ✗ Missing Status text field only | ~ Partial Stage names as free text in runs | ✗ Missing 5 hardcoded status values | + New STAGE_DEFINITION — 6 rows, SLA, roles |
| Per-device per-stage run tracking | ✗ Missing | ✓ Present LAPTOP_STAGE_RUNS | ✗ Missing | ↑ Inherited LAPTOP_STAGE_RUN with verifier fields |
| SLA breach calculable | ✗ Missing | ~ Partial Timestamps only | ✗ Missing | + New sla_hours on STAGE_DEFINITION + run timestamps |
| Independent QC enforced (Stage 3) | ✗ Missing | ✗ Missing | ✗ Missing | + New requires_different_actor flag + gate evaluation |
| CHECKLIST ENGINE |  |  |  |  |
| Checklist items as rows | ✗ Missing | ~ Partial LAPTOP_CHECKLIST_RESPONSES, no item master | ✗ Missing Free-text condition fields | + New CHECKLIST_SECTION + CHECKLIST_ITEM — ~145 items |
| Per-item pass/fail responses | ✗ Missing | ~ Partial response_value only | ✗ Missing | + New CHECKLIST_RESPONSE with remark + evidence_url |
| Stage gate rules enforceable | ✗ Missing | ✗ Missing Documented in Word only | ✗ Missing | + New STAGE_GATE_RULE + STAGE_GATE_EVALUATION |
| Evidence / photo per checklist item | ~ Partial inspection_files text field on laptop | ~ Partial Same | ~ Partial Same | + New evidence_url per CHECKLIST_RESPONSE |
| POST-DISPATCH & MONITORING |  |  |  |  |
| Issue severity (P1/P2/P3) | ✗ Missing | ~ Partial ISSUE_FEEDBACK, no severity levels | ✗ Missing "Not Working" terminal status only | + New ISSUE_LOG with P1/P2/P3 + resolution tracking |
| 15-day post-deployment follow-up | ✗ Missing | ✗ Missing | ✗ Missing | + New MONTHLY_CHECK_IN (Stage 5 record) |
| Monthly monitoring (Stage 6) | ✗ Missing | ✗ Missing | ✗ Missing | + New MONTHLY_CHECK_IN with RMS status, impact notes, active users |
| End-of-life assessment | ✗ Missing | ✗ Missing | ✗ Missing | + New device_status field includes Decommissioned / Re-refurbish / Recycle |
| Pickup ↔ laptop traceability | ✗ Missing Count only in PICKUP | ✗ Missing | ✗ Missing | + New PICKUP_LAPTOP_MAP junction table |

# 4.  New Tables in the Recommended Schema

All 12 new tables relative to the original ERD, grouped by purpose.

| Table Name | Category | Key Fields | Purpose |
| --- | --- | --- | --- |
| DONOR | Core lifecycle | id PK, company_name, poc_name, poc_contact, poc_email | Single source of truth for all donor organisations. Replaces free-text donor fields scattered across 4 tables. |
| NGO | Core lifecycle | id PK, name, donor_id FK, state, contact_email | Normalises NGO identity. FK from UserDetails, Preliminary, and Report. |
| PICKUP_LAPTOP_MAP | Core lifecycle | map_id PK, pickup_id FK, laptop_id FK | Junction table linking each pickup event to the specific laptops collected. Enables donor-level traceability. |
| STAGE_DEFINITION | Core lifecycle | stage_id PK, stage_number, stage_name, sla_hours, responsible_role, verifier_role, requires_different_actor | Master table for the 6 lifecycle stages. SLA and role data stored here, not hardcoded. |
| LAPTOP_STAGE_RUN | Core lifecycle | run_id PK, laptop_id FK, stage_id FK, run_status, started_by, started_at, completed_by, completed_at, verifier_name, outcome | Tracks each attempt to complete a stage for a device. Source for SLA breach reporting. |
| STAGE_GATE_RULE | Core lifecycle | rule_id PK, stage_id FK, rule_description, blocks_progression | Each "device cannot proceed if…" condition from the SOP as a data row. Makes gates queryable. |
| STAGE_GATE_EVALUATION | Core lifecycle | eval_id PK, run_id FK, rule_id FK, passed, failure_note, evaluated_at, evaluated_by | Records pass/fail of every gate rule per stage run. Enables gate audit trail. |
| CHECKLIST_SECTION | Checklist engine | section_id PK, stage_id FK, section_name, display_order | Groups checklist items within a stage (e.g. "Hardware Cleaning", "Functional Testing"). |
| CHECKLIST_ITEM | Checklist engine | item_id PK, section_id FK, item_text, item_type, display_order, is_blocking | One row per checklist line from the SOP. ~145 items across 6 stages. Updatable without schema change. |
| CHECKLIST_RESPONSE | Checklist engine | response_id PK, run_id FK, item_id FK, response_value, responded_by, responded_at, remark, evidence_url | Technician responses per item per stage run. evidence_url supports photo and document uploads per item. |
| ISSUE_LOG | Monitoring | issue_id PK, laptop_id FK, run_id FK, issue_description, severity, reported_by, reported_at, resolution_action, resolved_at, status | Structured issue tracking with P1/P2/P3 severity. Replaces the "Not Working" terminal status and ISSUE_FEEDBACK. |
| MONTHLY_CHECK_IN | Monitoring | checkin_id PK, laptop_id FK, checkin_date, ngo_contact_person, device_status, active_users_count, primary_use_case, rms_status, rms_last_seen, impact_notes, action_items, updated_by | Models Stage 5 (15-day) and Stage 6 (monthly) monitoring. First time this data has a schema home. |

# 5.  Checklist Stages — Items & Gates

Derived from Laptop_Refurbishment_Checklists_Detailed.docx. All items become rows in CHECKLIST_ITEM. All gate rules become rows in STAGE_GATE_RULE.

| Stage | Checklist Sections | Items (approx) | Gate Blockers | SLA |
| --- | --- | --- | --- | --- |
| Stage 1 Laptop Received | Serial verification · Dashboard upload · Physical condition assessment · Tagging | ~18 items | 4 blockers | 24–48 hours of physical receipt |
| Stage 2 Refurbishment & Testing | Hardware cleaning · Storage wipe · Functional testing (Power, Input, Battery, Ports, Camera/Audio) · Software setup | ~45 items | 5 blockers | 2–3 weeks from intake |
| Stage 3 QC Check | Re-verification of Stage 2 · Performance test · OS & software verify · Final security configuration | ~30 items | 6 blockers | 48 hours before dispatch date |
| Stage 4 Distribution | Pre-dispatch verification · Packaging · Dashboard & documentation · NGO partner notification | ~16 items | 3 blockers | 48 hours post QC approval |
| Stage 5 Post-Deployment (15-day) | NGO partner contact · Issue identification & logging · RMS verification · Satisfaction & impact check | ~14 items | 2 triggers | Within 15 days of dispatch |
| Stage 6 Monthly Monitoring | Monthly partner check-in · Usage & impact tracking · Technical health review · Issue management · End-of-life (12mo+) | ~22 items | 5 escalation triggers | First 10 days of each month |

### Stage gate rules by stage

The following blocking conditions from the SOP document are proposed as rows in STAGE_GATE_RULE (blocks_progression = true):

### Stage 1 gate rules

- Any dashboard field left blank or marked unknown.

- Photographs not uploaded.

- Serial number could not be verified.

- Barcode not physically affixed and scanned.

### Stage 2 gate rules

- Any functional test not completed.

- Any test result recorded as FAIL without approved resolution.

- RMS not installed and confirmed active.

- Dashboard not updated with all test results.

- Device status remains Repair Required with unresolved issues.

### Stage 3 gate rules

- QC performed by the same person who completed Stage 2 (requires_different_actor enforced).

- Any QC check item incomplete or unresolved.

- Windows not activated.

- BIOS password not set.

- RMS not confirmed active.

- QC outcome not recorded with approver name and date.

### Stage 4 gate rules

- Device status in dashboard is not QC Approved.

- Any required dispatch field incomplete.

- No acknowledgement or tracking confirmation obtained.

# 6.  Data Quality Issues Found in Live Sheet Data

These issues were identified by reading the actual Laptop_Data.xlsx content (14,984 rows in Laptop Labeling, 128,416 rows in Audit). They must be remediated before or during migration to the database.

| Field / Table | Issue Found in Sheets | Impact | Recommended Fix |
| --- | --- | --- | --- |
| condition_status (LAPTOP_LABELING) | 10 variants of 3 intended values: "GOOD", "BAD", "Needs Repair", "needs repair", "NEEDS REPAIR", "NEEDS REPAIR: Camera not found", "Needs Repair ", "need repair", "GOOD ", plus nulls | Any WHERE condition_status = 'GOOD' misses rows. Dashboard filters will show 7 phantom categories. Aggregations are wrong. | Normalise to enum {GOOD, BAD, NEEDS_REPAIR} with a migration script before import. Add CHECK constraint in DB. |
| working (LAPTOP_LABELING) | 3 values: "Working", "Not Working", null — overlaps semantically with the status field which has 5 lifecycle values | A device can be status=Distributed and working=Not Working simultaneously with no resolution path. Confusion in reporting. | Merge working into status enum. Remove the working column. Status values: RECEIVED, REFURBISHMENT_STARTED, REFURBISHED, DISTRIBUTED, RETIRED. |
| allocated_to (LAPTOP_LABELING) | Contains NGO organisation names as free text (e.g. "Peepul", "LEARNING LINKS FOUNDATION") — 10+ distinct values seen | No FK to NGO table. Spelling variants will create phantom NGOs in reports. Cannot join to PRELIMINARY or REPORT. | After creating NGO table, run a lookup migration to replace text with ngo_id FK. Flag unmatched rows for manual review. |
| assigned_to (LAPTOP_LABELING) | Contains individual person names as free text — semantically different from allocated_to but same column type | Cannot query "all laptops assigned to a specific person" reliably. No link to USER_DETAILS. | Rename to assigned_user_name (text, nullable) or add assigned_user_id FK to USER_DETAILS where the user exists. |
| donor_company_name (LAPTOP_LABELING) | "doner" typo in original ERD. Live data has company names as free text. PICKUP has "donor_company". PRELIMINARY has "Doner". | Three disconnected donor references. Donor-level reporting (total devices, pickups, impact) is impossible without manual reconciliation. | Create DONOR table. Run match-and-map migration across all three columns. Enforce FK post-migration. |
| Unit column (PRELIMINARY) | Column contains timestamp values in live data (e.g. "2025-01-22 15:04:44") rather than unit/course identifiers | Column is semantically broken. Cannot be used for any analytical query. | Clarify intended meaning with stakeholders. If it is a date, rename to submission_date. Otherwise fix at source before migration. |
| LaptopUserMap (sheet) | No primary key column. Only 8 rows total despite 980 users and 14,984 laptops — almost certainly under-populated. | Duplicate assignments cannot be detected. The mapping between users and laptops is effectively lost. | Add map_id PK (serial). Add UNIQUE(laptop_id, user_id). Audit and backfill from audit log where possible. |
| PICKUP.number_of_laptops (integer) | Only a count — no link to individual laptop IDs. 3 pickup records with 15 laptops each but no detail. | Cannot tell which laptops came from which pickup. Donor accountability and batch traceability are broken. | Add PICKUP_LAPTOP_MAP junction table (pickup_id FK, laptop_id FK). Backfill from audit log using pickup dates. |
| METRICS_BASE (col_3, col_4) | Generic column names. Table is used for impact metric multipliers (carbon, toxic waste) but field types are undefined. | No type safety. Dashboard can show a "Trainers Enabled" value of "based on user status change" — unparseable. | Rename col_3 → unit, col_4 → notes. Add field_type enum (material_weight, carbon_factor, toxic_factor, impact_metric). |

# 7.  Recommended Migration Roadmap

Sequenced in dependency order. Each phase can be deployed independently.

### Phase 1 — Foundation (Critical, do first)

- Create DONOR table. Run match-and-map across LAPTOP_LABELING, PICKUP, PRELIMINARY.

- Create NGO table. FK from USER_DETAILS, PRELIMINARY, REPORT.

- Normalise condition_status to enum. Run migration script on all 14,984 rows.

- Merge working column into status. Update status enum values.

- Add map_id PK and UNIQUE constraint to LAPTOP_USER_MAP.

### Phase 2 — Lifecycle Control (High)

- Create STAGE_DEFINITION with 6 rows. Populate SLA hours and roles.

- Create LAPTOP_STAGE_RUN. Migrate current status values to first stage run records.

- Create STAGE_GATE_RULE. Populate from SOP document (18 blocking rules across 4 stages).

- Create PICKUP_LAPTOP_MAP. Backfill from audit log using pickup dates where possible.

- Inherit LAPTOP_EVENT_LOG and LAPTOP_VERSIONS from New ERD. Migrate audit sheet data.

### Phase 3 — Checklist Engine (High)

- Create CHECKLIST_SECTION and CHECKLIST_ITEM. Seed with ~145 items from the SOP document.

- Create CHECKLIST_RESPONSE. Wire to LAPTOP_STAGE_RUN and CHECKLIST_ITEM.

- Create STAGE_GATE_EVALUATION. Wire to STAGE_GATE_RULE and LAPTOP_STAGE_RUN.

- Implement requires_different_actor validation in application layer or DB trigger.

### Phase 4 — Monitoring & Impact (High / Medium)

- Create ISSUE_LOG. Migrate existing "Not Working" records with severity defaulting to P2.

- Create MONTHLY_CHECK_IN. Begin populating from first check-in cycle post-launch.

- Replace AVERAGE_DAYS_COUNT manual table with a computed view over LAPTOP_STAGE_RUN.

- Rename METRICS_BASE columns and add field_type enum.

End of Report — Ops DB Schema Design & Migration Analysis